# In-process bicycle projects

## Morgantown Bicycle Plan

- Stakeholder review due Dec. 7 – Moore, Mikorski, Hough, Preston, Fletcher, Arnold, Wise, Austin, Keller

- Revise

- Traffic Commission review due Dec. 7

- Revise

- City Council review – Jan. 31

- Revise

- Attach to LAB BFC application: Feb. 17

- Implement

## Bicycle Friendly Community application

- First applied 2007.  Received feedback.  Addressed most feedback.

- 2012 Application:  Complete by Dec. 14 – Bicycle Board

- Submission deadline Feb. 17 - Mikorski

## Bike Lane (8th to Evansdale)

- Budget for it - Moore

- MOU - Austin

- Traffic Operation Plan - Hough

- Bikes Belong grant application due Feb. 29  - Mikorski

- Install July

## Bike Lane (Star City to Coliseum)

- City decided not to pursue: perceived conflict with Streetscape

- Shared with Star City

- Shoulder paved

- Stripe for bike lane – WVDOH – July?